CLI CLOUD DEPLOYMENT PLATFORM

Project Workflow + Technical Documentation

“Deploy your project with one command.”

| Project Type | CLI-based automated cloud deployment platform |
| --- | --- |
| Primary Goal | Detect → Configure → Build → Deploy → Verify → Return URL |
| Target Users | Student developers, beginners, freelancers and developers |
| Primary Interface | Terminal / VS Code integrated terminal |
| Suggested Command | deploy init → deploy |

Prepared as a project planning and implementation document

# 1. Problem Statement

Deploying a web application or software project often requires developers to manually use third-party cloud deployment platforms. The process can include account creation, repository connection, build configuration, environment variables, service selection, domain setup and cost management. These steps are difficult for beginners and can interrupt the development workflow.

The proposed solution is a CLI-based deployment platform that allows a developer to start deployment from VS Code or any terminal-supported environment. The platform analyzes the project, detects its technology stack, generates or selects an appropriate deployment configuration, builds the application, deploys it to supported cloud infrastructure, verifies the deployment, and returns a public URL.

Core Idea The developer should not need to understand every cloud configuration detail. The platform should convert a local project into a validated cloud deployment through a controlled workflow.

# 2. Objectives

Provide a simple CLI for application deployment.

Automatically detect common project technologies and frameworks.

Generate a deployment plan from project metadata and detected files.

Prepare the application for production using repeatable build steps.

Support environment variables and secrets without exposing secret values in logs.

Deploy through a cloud adapter so the core CLI is not tightly coupled to one provider.

Return deployment status, logs and the public URL.

Provide deployment history and rollback support where the selected provider supports it.

Keep the workflow beginner-friendly while retaining advanced options for experienced developers.

Add cost-awareness through resource profiles, usage information and configurable limits.

# 3. Project Scope

## In Scope

CLI installation and authentication.

Project scanning and stack detection.

Configuration generation.

Build execution and build log collection.

Containerization when required.

Cloud-provider abstraction.

Deployment creation/update.

Health-check and deployment verification.

Public URL generation/display.

Deployment history and basic status commands.

Environment variable management.

Error reporting and recovery guidance.

## Out of Scope for the First Version

Building a complete replacement for AWS/Azure/GCP.

Multi-region infrastructure orchestration.

Advanced Kubernetes management.

Complex enterprise billing and chargeback.

Automatic code correction for arbitrary application bugs.

Guaranteeing zero cloud cost; cloud resources may still incur provider charges.

# 4. Target Users and Use Cases

| User | Need | Platform Response |
| --- | --- | --- |
| Student | Deploy a college project quickly | Simple command + guided setup |
| Beginner | Avoid complex cloud dashboards | Automatic detection and configuration |
| Developer | Repeat deployments from terminal | One-command deploy workflow |
| Freelancer | Deploy multiple small projects | Project profiles + deployment history |
| Instructor/Admin | Demonstrate deployment concepts | Logs, status and architecture visibility |

# 5. Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | CLI Authentication | User can authenticate with the deployment platform/cloud provider. |
| FR-02 | Project Detection | System scans files such as package.json, requirements.txt, pom.xml, etc. |
| FR-03 | Deployment Plan | System creates a plan containing runtime, build command, start command and resources. |
| FR-04 | Configuration | User can review/override generated settings. |
| FR-05 | Environment Variables | System accepts environment variables securely. |
| FR-06 | Build | System installs dependencies and executes a controlled production build. |
| FR-07 | Deploy | System sends the built artifact/container to a supported cloud target. |
| FR-08 | Verify | System performs health checks after deployment. |
| FR-09 | URL | System prints the public deployment URL when successful. |
| FR-10 | Logs | System exposes deployment/build logs. |
| FR-11 | History | System stores deployment metadata and status. |
| FR-12 | Rollback | System can restore a previous successful deployment when supported. |

# 6. Non-Functional Requirements

Security: secrets must be masked and never printed in normal logs.

Reliability: deployment states must be persistent and recoverable.

Usability: common deployments should require only a few commands.

Portability: CLI should run on Windows, Linux and macOS where supported.

Performance: project detection should finish quickly for normal project sizes.

Observability: each deployment should have a unique deployment ID and structured logs.

Maintainability: cloud-specific code should live behind provider adapters.

Scalability: the control plane should be able to manage multiple deployment jobs.

# 7. Complete System Workflow

This is the recommended end-to-end workflow. The most important design principle is to separate the user-facing CLI from the deployment engine and cloud-specific adapters.

01. Developer opens project in VS Code / terminal.

02. Runs `deploy login` once if authentication is not already available.

03. Runs `deploy init` for first-time project configuration.

04. Runs `deploy` to start a deployment.

05. CLI scans the project and detects the technology stack.

06. Deployment engine validates the detected configuration.

07. System creates a deployment plan and shows a concise preview.

08. System resolves environment variables/secrets.

09. Build runner installs dependencies and builds the project.

10. Artifact builder packages the output or creates a container image.

11. Cloud adapter provisions/updates the required service.

12. Deployment engine waits for the provider to report readiness.

13. Health checker tests the deployed application.

14. System marks deployment SUCCESS or FAILED.

15. On success, CLI prints the public URL and deployment ID.

16. Deployment metadata and logs are stored for history.

## 7.1 Workflow Diagram

┌──────────────────────┐
│ Developer / VS Code  │
│      Terminal        │
└──────────┬───────────┘
           │ deploy
           ▼
┌──────────────────────┐
│      CLI Client      │
│ auth • config • UX   │
└──────────┬───────────┘
           │
           ▼
┌──────────────────────┐
│ Project Scanner      │
│ detect stack/files   │
└──────────┬───────────┘
           │
           ▼
┌──────────────────────┐
│ Deployment Planner   │
│ runtime/build/start  │
│ env/resources        │
└──────────┬───────────┘
           │
           ▼
┌──────────────────────┐
│ Build / Artifact     │
│ npm/pip/maven/etc.   │
│ or Docker image      │
└──────────┬───────────┘
           │
           ▼
┌──────────────────────┐
│ Cloud Provider       │
│ Adapter              │
└──────────┬───────────┘
           │
           ▼
┌──────────────────────┐
│ Deploy + Health      │
│ Check + Status       │
└──────────┬───────────┘
           │
           ▼
┌──────────────────────┐
│ Public URL + Logs    │
│ Deployment History   │
└──────────────────────┘

# 8. Proposed System Architecture

Use a modular architecture. The CLI should be responsible for interaction and commands, while the backend/control plane handles deployment orchestration. A provider adapter isolates AWS/Azure/GCP or other targets from the rest of the system.

| Component | Responsibility |
| --- | --- |
| CLI Layer | Commands, prompts, local config, progress display. |
| API / Control Plane | Authentication, project/deployment APIs, job creation and status. |
| Deployment Orchestrator | Runs the state machine: detect → plan → build → deploy → verify. |
| Stack Detector | Identifies framework, package manager, build/start commands and output directory. |
| Build Runner | Runs builds in an isolated environment. |
| Artifact Registry | Stores build artifacts or container images. |
| Cloud Adapter | Provider-specific deployment operations. |
| Secrets Manager | Secure storage/lookup of sensitive configuration. |
| Database | Users, projects, deployment records, statuses and metadata. |
| Log/Monitoring Layer | Build logs, deployment events and health results. |

# 9. Technology Stack Detection Workflow

The detector should use explicit evidence from project files rather than guessing.

| Stack | Detection Evidence | Typical Action |
| --- | --- | --- |
| Node.js | package.json | npm/pnpm/yarn install; build script; start script |
| React/Vite | package.json + vite.config.* | npm run build; output usually dist/ |
| Next.js | package.json + next.config.* | next build; provider/runtime dependent |
| Python | requirements.txt / pyproject.toml | pip install; framework-specific start command |
| Java/Maven | pom.xml | mvn package; Java runtime |
| Java/Gradle | build.gradle* | gradle build; Java runtime |
| PHP | composer.json | composer install; PHP web runtime |
| .NET | *.csproj / *.sln | dotnet restore/build/publish |
| Static HTML/CSS/JS | index.html | No build required; static hosting |

Important Detection should produce a confidence score and a reason, e.g. “Node.js detected because package.json exists.” If multiple frameworks are possible, ask the user instead of silently choosing a risky configuration.

# 10. Proposed CLI Command Design

| Command | Purpose |
| --- | --- |
| deploy login | Authenticate the developer. |
| deploy init | Scan project and create deployment configuration. |
| deploy plan | Show what will be built/deployed without deploying. |
| deploy | Build and deploy the current project. |
| deploy status | Show current deployment state. |
| deploy logs | Show build/deployment logs. |
| deploy url | Print the latest public URL. |
| deploy env list | List environment variable names, not secret values. |
| deploy env set KEY=value | Set an environment variable/secret securely. |
| deploy rollback <id> | Roll back to a previous deployment. |
| deploy history | Show previous deployment records. |
| deploy destroy | Remove managed deployment resources after confirmation. |

## 10.1 Example User Experience

$ cd my-project
$ deploy

✓ Project detected: React + Vite
✓ Package manager: npm
✓ Build command: npm run build
✓ Output: dist/
✓ Environment: production

Deployment plan created.
? Continue with deployment: Yes

[1/5] Installing dependencies...
[2/5] Building application...
[3/5] Uploading artifact...
[4/5] Starting cloud service...
[5/5] Running health check...

✓ Deployment successful
URL: https://your-app.example
Deployment ID: dep_20260912_001

# 11. Deployment State Machine

CREATED → SCANNING → PLANNED → BUILDING → PACKAGING → UPLOADING → DEPLOYING → VERIFYING → SUCCESS

Any active state → FAILED when a non-recoverable error occurs.

FAILED → RETRYING when retry policy allows it.

SUCCESS → ROLLING_BACK → SUCCESS when a rollback is requested and succeeds.

CREATED
  ↓
SCANNING
  ↓
PLANNED
  ↓
BUILDING
  ↓
PACKAGING
  ↓
DEPLOYING
  ↓
VERIFYING ── failure ──> FAILED
  ↓
SUCCESS
  ↓
ROLLBACK (optional)

# 12. Suggested Backend API

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /auth/login | Start/authenticate a session |
| POST | /projects | Register a project |
| POST | /deployments | Create a deployment job |
| GET | /deployments/{id} | Get deployment status |
| GET | /deployments/{id}/logs | Stream/fetch logs |
| GET | /projects/{id}/deployments | Deployment history |
| POST | /deployments/{id}/rollback | Rollback |
| GET | /projects/{id}/env | List environment variable metadata |
| PUT | /projects/{id}/env | Set/update environment variables |

# 13. Basic Database Design

| Table | Important Fields |
| --- | --- |
| users | id, email, name, created_at |
| projects | id, user_id, name, repository/path, stack, config |
| deployments | id, project_id, status, commit/version, started_at, finished_at, url |
| deployment_logs | id, deployment_id, timestamp, level, message |
| environment_variables | id, project_id, key, encrypted_value/reference |
| providers | id, user_id, provider_type, credential_reference |

# 14. Recommended Technology Stack

| Layer | Suggested Tool | Reason |
| --- | --- | --- |
| CLI | Node.js + TypeScript | Easy cross-platform CLI development and ecosystem support. |
| CLI Framework | Commander.js / Oclif | Command parsing, help and subcommands. |
| Backend | Node.js + TypeScript + Fastify/Express | Simple REST API and asynchronous jobs. |
| Database | PostgreSQL | Reliable relational storage. |
| Queue | Redis + BullMQ | Deployment job queue and retry handling. |
| Build | Docker-based isolated runners | Repeatable and safer builds. |
| Cloud | Provider adapter architecture | Start with one provider, add more later. |
| Auth | OAuth/device login or API token | Developer-friendly authentication. |
| Frontend | Optional React dashboard | Useful for history, logs and settings. |

# 15. Security Design

Never commit cloud credentials, API tokens or application secrets to the project repository.

Store secrets using encrypted storage or a cloud secret-management service.

Mask secret values in logs.

Use short-lived credentials where the provider supports them.

Run builds in isolated containers/sandboxes.

Apply CPU, memory, disk and execution-time limits to build jobs.

Validate project paths to prevent path traversal.

Do not execute arbitrary shell input directly without controlled argument handling.

Use HTTPS for API communication.

Record deployment audit events without storing sensitive values.

Require explicit confirmation before destructive operations such as `deploy destroy`.

# 16. Error Handling Workflow

| Error | Recommended Response |
| --- | --- |
| Project not detected | Show supported stacks and ask user to choose a configuration. |
| Missing build command | Read package/build metadata; allow manual override. |
| Dependency installation failure | Show the relevant log section and suggest checking lockfile/runtime. |
| Build failure | Stop deployment; keep build logs; do not create a successful deployment record. |
| Cloud authentication failure | Prompt `deploy login` or credential repair. |
| Quota/resource failure | Show provider response and suggest a lower resource profile. |
| Health-check failure | Mark deployment failed/unhealthy and provide logs/endpoint details. |
| Timeout | Stop/wind down the job safely and offer retry. |

# 17. Step-by-Step Development Plan

Phase 1 — CLI Prototype: Create `deploy` command, help system, config file and local project scanner.

Phase 2 — Stack Detector: Implement detectors for static sites, Node.js, Python, Java and .NET.

Phase 3 — Deployment Plan: Convert detection results into a standard deployment specification.

Phase 4 — Local Build Engine: Build projects in controlled environments and capture logs.

Phase 5 — Backend Control Plane: Add API, authentication, database and deployment job records.

Phase 6 — First Cloud Adapter: Integrate one cloud provider and implement create/update deployment.

Phase 7 — Verification: Add health checks, status polling, URL extraction and failure handling.

Phase 8 — Environment Variables: Add secure secret configuration.

Phase 9 — History/Rollback: Add deployment history and provider-supported rollback.

Phase 10 — Dashboard: Optional web dashboard for logs, projects, deployments and settings.

Phase 11 — Testing: Automated tests, failure tests, security checks and cross-platform testing.

Phase 12 — Release: Package CLI, publish documentation, example projects and installation instructions.

# 18. MVP (Minimum Viable Product)

CLI installation.

`deploy login` authentication.

`deploy init` project detection.

Support at least static HTML and one major application stack such as Node.js.

One cloud-provider adapter.

Build + deploy + health check.

Public URL output.

Basic deployment status and logs.

Secure environment variable handling.

MVP Success Condition A developer should be able to open a supported project, run `deploy`, follow minimal prompts, and receive a working public URL without manually configuring the cloud dashboard.

# 19. Testing Strategy

Unit testing for each stack detector.

Unit testing for configuration generation.

Integration testing for build runner.

Cloud adapter integration tests using a safe test environment.

End-to-end test: sample project → deploy → health check → URL.

Failure tests: missing files, failed builds, invalid credentials and timeout.

Security tests for secret leakage and unsafe command execution.

Cross-platform CLI tests on Windows/Linux/macOS.

# 20. Cost-Control Strategy

Use small default resource profiles for student projects.

Allow users to select development/basic/standard profiles.

Automatically stop or scale down temporary build resources where possible.

Show estimated resource usage before expensive operations when provider data permits.

Keep build artifacts only for a configurable retention period.

Add deployment quotas for each account/project.

Clearly warn users that cloud provider charges may still apply.

# 21. Future Enhancements

GitHub/GitLab/Bitbucket integration.

Automatic deployment on push.

Custom domains and HTTPS automation.

Preview deployments for pull requests.

Multi-cloud deployment.

Serverless/function deployment.

Database provisioning.

Monitoring and uptime alerts.

AI-assisted deployment diagnostics.

Interactive dashboard.

Team collaboration and role-based access.

Cost analytics and budget alerts.

# 22. Suggested Project Folder Structure

deployment-platform/
├── cli/
│   ├── commands/
│   │   ├── deploy.ts
│   │   ├── init.ts
│   │   ├── login.ts
│   │   ├── logs.ts
│   │   └── rollback.ts
│   ├── scanner/
│   │   ├── node.ts
│   │   ├── python.ts
│   │   ├── java.ts
│   │   └── static.ts
│   └── index.ts
├── server/
│   ├── api/
│   ├── auth/
│   ├── orchestrator/
│   ├── queue/
│   └── services/
├── adapters/
│   ├── providerA/
│   └── providerB/
├── build-runner/
├── database/
├── dashboard/              # optional
├── docs/
└── tests/

# 23. Standard Deployment Specification

All detected projects should be converted to a provider-neutral deployment specification before deployment.

{
  "project": "my-app",
  "runtime": "nodejs",
  "version": "20",
  "packageManager": "npm",
  "installCommand": "npm ci",
  "buildCommand": "npm run build",
  "startCommand": "npm start",
  "outputDirectory": "dist",
  "port": 3000,
  "profile": "basic",
  "healthCheck": "/"
}

# 24. Final Recommended Workflow for Your Project

For a college-level project, do not attempt to build every cloud feature at once. Build the system in layers. The safest and most demonstrable approach is to first create a working CLI and deployment engine, then connect one cloud provider. Once the complete pipeline works, add additional providers and advanced features.

Create the CLI and make `deploy --help` and `deploy init` work.

Build the project scanner and support 3–5 common stacks.

Create a standard deployment.json/specification model.

Implement `deploy plan` so users can inspect the generated configuration.

Create a sandboxed build runner and capture logs.

Build the backend API and deployment-job queue.

Implement one cloud adapter completely.

Connect artifact upload/deployment and retrieve the public URL.

Add health checks and deployment status.

Add secure environment variables.

Add deployment history and rollback.

Test with sample React, Node.js, Python and static projects.

Create a simple dashboard only after the CLI pipeline is stable.

# 25. Short Explanation for Presentation / Viva

Our project is a CLI-based automated deployment platform. Instead of manually opening a cloud dashboard and configuring every deployment step, a developer runs a command from the terminal. The system scans the project to identify its technology stack, creates a deployment plan, builds the application in an isolated environment, uploads the required artifact, deploys it through a cloud-provider adapter, checks whether the application is healthy, and finally returns the public URL. The architecture is modular, so the same deployment engine can support multiple cloud providers in the future.

# 26. Conclusion

The proposed CLI Cloud Deployment Platform addresses the main difficulty in modern application deployment: too many manual configuration steps. By combining project detection, automated build configuration, isolated build execution, provider adapters, health verification and a simple command-line interface, the system can make deployment much easier for student and beginner developers. The key to a successful implementation is to start with a small MVP, keep the deployment specification provider-neutral, and add advanced cloud features gradually.